# [Your Company Name / Logo]

# Client Proposal

Date: [Auto-fill with today's date]

Prepared for: [Client Name]

Prepared by: [Your Name]

# 1. Executive Summary

A brief overview of the problem and your proposed solution.

Example:
You’ve told us that your current website isn’t converting visitors into clients. We propose a complete redesign focused on improving clarity, performance, and mobile experience. Our solution will result in higher engagement and more leads.

# 2. Objectives & Deliverables

A clear breakdown of what you’ll deliver.

| Objective | Deliverable | Format |
| --- | --- | --- |
| Redesign homepage UX | New homepage wireframe & UI | PDF + Figma |
| Improve conversion copy | 3 headline variations + A/B test setup | Google Doc |
| Launch faster-loading site | Code optimization + image compression | Live website |

# 3. Timeline

| Phase | Start Date | End Date |
| --- | --- | --- |
| Discovery + Briefing | June 17 | June 20 |
| Design + Feedback | June 21 | June 30 |
| Final Delivery | July 1 | July 5 |

# 4. Pricing

| Item | Cost | Notes |
| --- | --- | --- |
| UX/UI Redesign | €800 | Fixed project fee |
| Copywriting & A/B Test | €300 | 2 rounds of revision |
| Optimization & Deployment | €400 | Includes backup + support |

Total: €1,500

# 5. Payment Terms

- 50% upfront upon agreement
- 50% upon final delivery
- Payment via bank transfer or PayPal

# 6. Terms & Conditions

Short scope, revision, and delivery terms.
This proposal is valid for 14 days. Includes up to 2 revision rounds per deliverable. Additional revisions will be billed separately. Full copyright transferred upon final payment.

# 7. Call to Action

“Let’s make it official.”

To accept this proposal, simply reply by email or sign below. We’ll follow up with a formal contract and project kick-off.

# 8. Signature

| Client | Freelancer / Company |
| --- | --- |

Name & Date					Name & Date